ECHOSCRIPT Enterprise AI Transcription Platform Developer Blueprint & Full Project Plan

| Version 1.0.0 — Initial Release | Platform Flutter (Android First) | Total Timeline ~10–12 Weeks |
| --- | --- | --- |

# 1. Project Overview

EchoScript is a local-first, enterprise-grade AI transcription application built with Flutter. It continuously records audio in the background, processes chunks via Google's Gemini AI, and stores transcripts securely on the device. This document is the complete developer hand-off guide — from environment setup to CI/CD automation.

## 1.1 Core Value Proposition

| Key Features | Technical Highlights |
| --- | --- |
| Completely offline-first — no cloud dependency for storage | Enterprise-grade Clean Architecture (MVVM + Repository Pattern) |
| Background recording continues even when app is minimized | Resilient retry logic with exponential backoff |
| AI-powered transcription via Gemini Flash/Pro models | Disk space guard preventing data corruption |
| Secure local storage with encrypted API key management | Export transcripts as PDF or TXT |
| Automatic audio cleanup after successful transcription | CI/CD auto-builds APK + AAB on every push |

# 2. Technology Stack

Below is the complete dependency specification. All versions should be locked in pubspec.yaml to prevent regression from package updates.

| Category | Package | Purpose |
| --- | --- | --- |
| State Management | flutter_riverpod | Compile-safe reactive state across UI and services |
| Code Generation | riverpod_annotation + build_runner | Generates .g.dart provider files |
| Audio Recording | flutter_sound | Low-level mic capture, gain control, AAC encoding |
| Audio Session | audio_session | OS-level audio focus management |
| Background Service | flutter_background_service | Keeps recording alive when app is minimized |
| Wakelock | wakelock_plus | Prevents CPU sleep during background recording |
| AI Engine | google_generative_ai | Gemini Files API + Core API for transcription |
| Local Database | isar + isar_flutter_libs | High-performance NoSQL local persistence |
| Secure Storage | flutter_secure_storage | Encrypted API key storage |
| Disk Guard | disk_space_2 | Monitor available storage, pause on low space |
| Permissions | permission_handler | Runtime permission requests (mic, notifications) |
| Export | pdf + path_provider | Generate PDF and TXT transcript exports |
| Notifications | flutter_local_notifications | Persistent foreground service notification |

# 3. Application Architecture

EchoScript uses Clean Architecture with MVVM pattern, separating concerns across three distinct layers: Presentation, Domain, and Data. This ensures the UI is fully decoupled from business logic and persistence.

## 3.1 Directory Structure

Complete lib/ Directory Blueprint - lib/main.dart — App entrypoint, service initialization, Riverpod provider scope - lib/core/constants/constants.dart — All config limits (max chunk duration, disk threshold, etc.) - lib/core/theme/app_theme.dart — Material Design 3 dark/light theme configuration - lib/core/providers/providers.dart — Global top-level dependency injections - lib/core/utils/background_service_utils.dart — Background isolate helpers - lib/core/utils/diagnostic_service.dart — Device health-check functions - lib/core/utils/export_service.dart — PDF and TXT generation logic - lib/core/utils/permission_manager.dart — Mic, notification, battery permission flows - lib/features/recording/data/datasources/ai_engine.dart — Gemini API client - lib/features/recording/data/datasources/recording_service.dart — Low-level mic + gain logic - lib/features/recording/data/datasources/transcription_service.dart — Pipeline orchestration - lib/features/recording/data/repositories/isar_transcription_repositories.dart — Isar CRUD - lib/features/recording/data/repositories/recording_manager.dart — Background loop manager - lib/features/recording/domain/repositories/transcription_repositories.dart — Abstract interface - lib/features/recording/presentation/pages/dashboard_page.dart — Main recording UI - lib/features/recording/presentation/widgets/analytics_dashboard.dart — Stats visualization - lib/features/recording/presentation/widgets/system_health_module.dart — Hardware status - lib/features/history/domain/models/audio_chunk.dart — Isar schema for transcripts - lib/features/history/presentation/pages/history_page.dart — Transcript vault screen - lib/features/settings/domain/models/app_settings.dart — Settings Isar schema - lib/features/settings/presentation/pages/settings_page.dart — User preferences UI - lib/shared/widgets/modern_widgets.dart — Reusable Silicon Valley-style UI components

## 3.2 Data Flow Architecture

Understanding how audio flows from microphone to stored transcript is critical:

| 1 | Mic Input | flutter_sound opens mic stream. audio_session claims OS audio focus. Gain multiplier applied in software (-12dB to +24dB). |  |
| --- | --- | --- | --- |
| 2 | Dual-Sink Rotation | Master timer runs the chunk interval (default 30 min). At interval boundary, second IOSink opens (<50ms) before first closes — achieving ZERO gap in recording. |  |
| 3 | File Write | Raw PCM bytes streamed directly to getTemporaryDirectory() path. Never buffered in RAM to prevent OOM crashes on low-end devices. |  |
| 4 | Queue Entry | When chunk finishes, an Isar record is created with status=PENDING. This is the single source of truth for the upload queue. |  |
| 5 | Gemini Upload | ai_engine.dart uploads the audio file via Gemini Files API (multipart streaming). Transcription requested with user-defined system prompt. |  |
| 6 | Retry Logic | On HTTP 429/503, exponential backoff kicks in: 1min → 2min → 4min → 8min. Max 5 retries before marking chunk as FAILED. |  |
| 7 | Atomic Save | On success: text saved to Isar, status=DONE, source audio file deleted. On failure: status=FAILED for manual retry from History screen. |  |

# 4. Development Phases — Detailed Task Breakdown

The project is organized into 5 sequential phases. Each phase must be fully completed and tested before the next begins. All phases include unit tests and code review checkpoints.

## Phase 1 — Project Scaffold & UI Foundation

| Phase 1: Project Scaffold & UI Foundation ¦ Duration: 1–1.5 Weeks |  |  |
| --- | --- | --- |
| Task | Details / Acceptance Criteria | Priority |
| Flutter Project Setup | Create project, configure pubspec.yaml with ALL dependencies, set correct minSdk=21, compileSdk=34, enable multidex | CRITICAL |
| Android Manifest Permissions | RECORD_AUDIO, FOREGROUND_SERVICE, WAKE_LOCK, IGNORE_BATTERY_OPTIMIZATIONS, POST_NOTIFICATIONS (Android 13+) | CRITICAL |
| Material 3 Theme System | app_theme.dart — dark + light themes, seed color scheme, typography scale using Inter/Roboto Mono fonts, custom color tokens | HIGH |
| Dashboard Page | Central record button with pulse animation, session timer, real-time pending-task counter badge, waveform visualizer placeholder | HIGH |
| History Page | Isar-backed list, date-grouped partitions, transcript card with word count, copy/share buttons, swipe-to-delete, keyword search bar | HIGH |
| Settings Page | Masked Gemini API key field, gain slider (-12dB to +24dB), chunk interval selector (15/30/60 min), system prompt text editor, model selector (Flash/Pro) | HIGH |
| Navigation & Routing | Bottom nav bar with Dashboard / History / Settings. Named routes. Riverpod provider scope at root. | MEDIUM |
| Shared Widgets Library | modern_widgets.dart — status chips, animated cards, gradient buttons, loading shimmer, empty state illustrations | MEDIUM |

## Phase 2 — Data Layer & Local Persistence

| Phase 2: Data Layer & Local Persistence ¦ Duration: 1–1.5 Weeks |  |  |
| --- | --- | --- |
| Task | Details / Acceptance Criteria | Priority |
| AudioChunk Isar Model | Fields: id, filePath, status (PENDING/PROCESSING/DONE/FAILED), transcript, createdAt, duration, wordCount, retryCount. Run build_runner. | CRITICAL |
| AppSettings Isar Model | Fields: geminiApiKey (encrypted), gainMultiplier, chunkIntervalMinutes, systemPrompt, selectedModel, isFirstLaunch. Singleton record. | CRITICAL |
| Isar Repository Implementation | isar_transcription_repositories.dart — CRUD for chunks. Indexed query on status for pending-queue fast lookup. Stream-based watchers for UI reactivity. | CRITICAL |
| Abstract Repository Interface | transcription_repositories.dart — define contract. Domain layer never imports Isar directly. Dependency inversion principle. | HIGH |
| Secure Storage Integration | flutter_secure_storage wraps API key. Read/write on Settings save. Decrypt on-demand in ai_engine.dart, never store in plain Riverpod state. | HIGH |
| Offline Queue Handler | Every chunk file write triggers an immediate Isar PENDING entry. Worker processes queue in FIFO order. Status transitions: PENDING→PROCESSING→DONE/FAILED. | HIGH |
| Riverpod Providers | IsarProvider, SettingsProvider, PendingQueueProvider, TranscriptListProvider. All annotated with @riverpod for code gen. | MEDIUM |

## Phase 3 — Audio Engine & Background Service

| Phase 3: Audio Engine & Background Service ¦ Duration: 2–2.5 Weeks |  |  |
| --- | --- | --- |
| Task | Details / Acceptance Criteria | Priority |
| Recording Service Core | recording_service.dart — initialize FlutterSound recorder, configure AAC codec at 16kHz/32kHz, apply software gain from settings, write to temp directory path | CRITICAL |
| Dual-Sink Rotation Engine | Master periodic timer. On interval tick: open new IOSink → redirect byte stream → close previous sink within 50ms window. Log rotation timestamps. | CRITICAL |
| Background Service Setup | flutter_background_service — configure as Android Foreground Service. Custom notification with recording status, elapsed time, pending count. Persist across app kills. | CRITICAL |
| Wakelock Integration | Acquire WakelockPlus.enable() on service start. Release WakelockPlus.disable() on stop. Handle edge case of wakelock failing gracefully. | CRITICAL |
| Battery Optimization Prompt | On first launch: detect if battery optimization is enabled. Show dialog with step-by-step instructions to whitelist EchoScript. Store dismissal in AppSettings. | HIGH |
| Permission Manager | permission_manager.dart — sequential permission flow: microphone → notifications → battery optimization. Show rationale dialogs. Handle permanent denial. | HIGH |
| Disk Space Guard | disk_space_2 checks free space on every recording cycle. If < 500MB: emit critical alert notification, pause recording, set guard flag in state. Resume when space clears. | HIGH |
| Transcription Service Pipeline | transcription_service.dart — watches Isar PENDING queue, dequeues one chunk at a time, calls ai_engine.dart, updates status, triggers atomic cleanup on success. | HIGH |
| Recording Manager | recording_manager.dart — orchestrates the full loop: start/stop recording service, start/stop transcription worker, expose stream of recording state to UI. | HIGH |

## Phase 4 — Gemini AI Integration & Resilience

| Phase 4: Gemini AI Integration & Resilience ¦ Duration: 1.5–2 Weeks |  |  |
| --- | --- | --- |
| Task | Details / Acceptance Criteria | Priority |
| Gemini AI Engine | ai_engine.dart — initialize google_generative_ai with decrypted key. Use Files API for multipart audio upload. Request transcription with user system prompt. Parse text response. | CRITICAL |
| Model Selection Support | Support gemini-1.5-flash (default, fast+cheap) and gemini-1.5-pro (higher accuracy). Let user switch in Settings. Pass model string from AppSettings. | HIGH |
| Exponential Backoff Worker | On HTTP 429/503: wait 1min, retry. On second fail: 2min. Then 4min, 8min, 16min. After 5 retries: mark chunk FAILED. Log all attempts with timestamps. | CRITICAL |
| Atomic Cleanup Protocol | Only delete source audio AFTER: (1) transcript text is non-empty, (2) Isar write is confirmed with ID, (3) status=DONE. Never delete on partial success. | CRITICAL |
| 24-Hour Auto-Purge | Privacy compliance: after 24 hours, auto-delete all temp audio files regardless of transcription status. Notify user if any PENDING chunks purged. | HIGH |
| Diagnostic Service | diagnostic_service.dart — expose app health metrics: total recordings, success rate, avg transcription time, API key validity check, disk usage. Shown in Settings. | MEDIUM |
| Export Service | export_service.dart — PDF export using pdf package (title, date, formatted transcript text, page numbers). TXT export as plain UTF-8 file. Share via OS share sheet. | MEDIUM |

## Phase 5 — CI/CD, Testing & Release

| Phase 5: CI/CD, Testing & Release Automation ¦ Duration: 1.5–2 Weeks |  |  |
| --- | --- | --- |
| Task | Details / Acceptance Criteria | Priority |
| GitHub Actions Workflow | .github/workflows/main.yaml — triggers on push to main and on version tags (v*.*.*). Runs analyze, test, then builds APK + AAB. | CRITICAL |
| APK Build Step | flutter build apk --release --split-per-abi (produces arm64-v8a, armeabi-v7a, x86_64 APKs). Upload all three as artifacts. | CRITICAL |
| AAB Build Step | flutter build appbundle --release. Upload .aab as artifact for Play Store submission. | CRITICAL |
| GitHub Release Automation | On tag push: create GitHub Release automatically. Attach APK (arm64), AAB, and SHA256 checksum file. Auto-generate changelog from commit messages. | CRITICAL |
| GitHub Secrets Setup | Store KEYSTORE_BASE64, KEY_ALIAS, KEY_PASSWORD, STORE_PASSWORD as encrypted GitHub Secrets. Decode keystore in CI before signing. | CRITICAL |
| Signing Configuration | android/app/build.gradle — configure release signingConfig reading from environment variables. Never commit keystore.jks to repo. | HIGH |
| Unit Tests | Test recording_service gain logic, isar repository CRUD, exponential backoff timing, disk guard threshold. Target 70%+ coverage on core business logic. | HIGH |
| Widget Tests | Test dashboard state transitions (idle/recording/processing), settings form validation, history list rendering with mock data. | MEDIUM |
| Flutter Analyze | Zero warnings policy. Enable strict-casts and strict-raw-types in analysis_options.yaml. CI must fail on any analyze warning. | HIGH |

# 5. GitHub Actions CI/CD Configuration

The following workflow must be created at .github/workflows/main.yaml in the repository root. Every push to main triggers analysis and tests. Every version tag (v1.0.0) triggers a full release build.

Workflow: .github/workflows/main.yaml — Full File - name: EchoScript CI/CD - on: - push: - branches: [ main ] - tags: [ 'v*.*.*' ] - pull_request: - branches: [ main ] - env: - FLUTTER_VERSION: '3.22.0' - jobs: - analyze_and_test: - name: Analyze & Test - runs-on: ubuntu-latest - steps: - - uses: actions/checkout@v4 - - uses: subosito/flutter-action@v2 - with: - flutter-version: ${{ env.FLUTTER_VERSION }} - channel: stable - - run: flutter pub get - - run: dart run build_runner build --delete-conflicting-outputs - - run: flutter analyze --fatal-infos --fatal-warnings - - run: flutter test --coverage - build_and_release: - name: Build APK + AAB + Release - needs: analyze_and_test - runs-on: ubuntu-latest - if: startsWith(github.ref, 'refs/tags/v') - steps: - - uses: actions/checkout@v4 - - uses: subosito/flutter-action@v2 - with: - flutter-version: ${{ env.FLUTTER_VERSION }} - channel: stable - - name: Decode Keystore - run: echo '${{ secrets.KEYSTORE_BASE64 }}' ¦ base64 -d > android/app/keystore.jks - - run: flutter pub get - - run: dart run build_runner build --delete-conflicting-outputs - - name: Build APK (split per ABI) - run: flutter build apk --release --split-per-abi - env: - KEY_ALIAS: ${{ secrets.KEY_ALIAS }} - KEY_PASSWORD: ${{ secrets.KEY_PASSWORD }} - STORE_PASSWORD: ${{ secrets.STORE_PASSWORD }} - - name: Build App Bundle - run: flutter build appbundle --release - env: - KEY_ALIAS: ${{ secrets.KEY_ALIAS }} - KEY_PASSWORD: ${{ secrets.KEY_PASSWORD }} - STORE_PASSWORD: ${{ secrets.STORE_PASSWORD }} - - name: Create SHA256 Checksums - run: ¦ - sha256sum build/app/outputs/flutter-apk/*.apk >> checksums.txt - sha256sum build/app/outputs/bundle/release/*.aab >> checksums.txt - - name: Create GitHub Release - uses: softprops/action-gh-release@v2 - with: - generate_release_notes: true - files: ¦ - build/app/outputs/flutter-apk/app-arm64-v8a-release.apk - build/app/outputs/flutter-apk/app-armeabi-v7a-release.apk - build/app/outputs/bundle/release/app-release.aab - checksums.txt

## 5.1 Required GitHub Repository Secrets

Navigate to Settings → Secrets and variables → Actions in the GitHub repository and add:

| Secret Name | How to Get the Value |
| --- | --- |
| KEYSTORE_BASE64 | Run: base64 -w 0 your_keystore.jks → paste the output string |
| KEY_ALIAS | The alias name used when generating your keystore (e.g. echoscript_key) |
| KEY_PASSWORD | The private key password set during keytool -genkey |
| STORE_PASSWORD | The keystore password (often same as KEY_PASSWORD) |

# 6. Release Process — Step by Step

Follow this exact process for every production release. The CI/CD pipeline handles builds automatically once triggered correctly.

How to Trigger a New Release Build - Step 1: Ensure all code is committed and pushed to the main branch - Step 2: Update pubspec.yaml version field (e.g. version: 1.0.0+1) - Step 3: Commit the version bump: git commit -am 'release: v1.0.0' - Step 4: Create and push a version tag: git tag v1.0.0 && git push origin v1.0.0 - Step 5: GitHub Actions triggers automatically — navigate to Actions tab to monitor - Step 6: After ~8–12 minutes, a new GitHub Release appears with APK + AAB + checksums - Step 7: Download and manually test the arm64-v8a APK on a real Android device - Step 8: Upload the .aab file to Google Play Console if publishing to the store

## 6.1 Version Numbering Convention

| Version Rules | Example Versions |
| --- | --- |
| MAJOR (1.x.x) — Breaking changes, full redesigns | v1.0.0 — Initial production release |
| MINOR (x.1.x) — New features, non-breaking additions | v1.1.0 — Added iOS support |
| PATCH (x.x.1) — Bug fixes, performance improvements | v1.1.1 — Fixed background service crash |
| Build Number (+N) — Increment on every release | v1.2.0 — Added speaker diarization feature |

# 7. Critical Implementation Rules

These rules are non-negotiable. Violating any of these will result in data loss, crashes, or app rejection from the Play Store.

| # | Rule |
| --- | --- |
| 1 | NEVER commit the keystore.jks or any .jks file to the repository. Add *.jks to .gitignore immediately. |
| 2 | NEVER delete a source audio file before confirming the Isar write with a valid record ID. Atomic cleanup only. |
| 3 | NEVER buffer raw audio bytes in RAM. Always stream directly to a file path via getTemporaryDirectory(). |
| 4 | ALWAYS test battery optimization behavior on a real Android device — emulators do not simulate OS kill behavior correctly. |
| 5 | ALWAYS call dart run build_runner build after modifying any Isar model or Riverpod provider. Forgetting this causes build failures. |
| 6 | ALWAYS use flutter_secure_storage for the Gemini API key. Never store it in SharedPreferences, Hive, or unencrypted Isar. |
| 7 | The background service MUST be declared as a Foreground Service in AndroidManifest.xml or Android 8+ will kill it within minutes. |
| 8 | Test the dual-sink rotation on a 30-minute real recording session. The file boundary must not contain any audible gap. |

# 8. Project Timeline Summary

| Phase | Name | Duration | Key Deliverable |
| --- | --- | --- | --- |
| 1 | Scaffold & UI Foundation | 1–1.5 Weeks | All 3 screens functional, theme applied, navigation working |
| 2 | Data Layer & Persistence | 1–1.5 Weeks | Isar models compiling, CRUD working, secure storage integrated |
| 3 | Audio Engine & Background | 2–2.5 Weeks | 30-min recordings with no gap, background service survives reboot |
| 4 | Gemini AI & Resilience | 1.5–2 Weeks | End-to-end transcript generation, retry logic verified, auto-purge working |
| 5 | CI/CD, Testing & Release | 1.5–2 Weeks | GitHub Actions produces signed APK + AAB + GitHub Release on tag push |
| Total Estimated Timeline |  | 10–12 Weeks | Production-ready signed release on GitHub |

EchoScript Developer Blueprint • Version 1.0 • All specifications are subject to change as the project evolves